## Slide 1: Group 13 Project Proposal
Project type: Fix and Win
Research topic
  SQL query unnesting for improving execution times and reducing total query duration.
  A Formalization of Top-Down Unnesting
  Improving Unnesting of Complex Queries
Motivation
  Increased understanding of how query operations can interconnect and be used interchangeably for improved execution times.
  Simple topic but greater complexity the deeper you look.
  Exposure to advanced queries with multiple sub-queries.

## Slide 2: Group 13 Project Proposal
The problem the paper addresses
  Little real-world evidence is provided detailing the actual efficiency boost unnesting provides.
  Does not account for all aggregate functions.

## Slide 3: Group 13 Project Proposal
Project goal
  Our proposed method will aim to provide additional detail in how much more efficient unnesting is.
  Additionally, our method will attempt to provide additional functionality for aggregate functions.

## Slide 4: Group 13 Project Proposal
Rough idea of the proposed method
  We will study unnesting and reverse query engineering. We will then analyze the provided algorithms for possible improvements and graph the differences between query duration between nested and untested queries to evaluate effectiveness and efficiency.
  Papers on this topic mostly cover how unnesting works instead of providing clear evidence on how unnesting improves efficiency.

## Slide 5: Group 13 Project Proposal
Testing plan
  We will evaluate various nested queries and real-world datasets to get a base understanding of what typical query duration looks like.
  Results will then be compared to the purported efficiency improvements from unnesting to confirm and further improve upon the method.

## Slide 6: Group 13 Project Proposal
Schedule
  Sept 22 – Implement Research Algorithm
  Sept 29 – Research Ways to Improve Algorithm
  Oct 6 – Implement Revised/Proposed Algorithms
  Oct 13 – Progress Report Due
  Oct 20 – Start Testing
  Oct 27 – Make Necessary Revisions/ Redo Testing
  Nov 3 – Compile Test Results
  Nov 10 – Start Presentation
  Nov 17 – Presentation Due / Start Final Report
  Dec 7 – Complete Final Report

## Slide 7: Group 13 Project Proposal
Contributions
  Daniel – 33%
  Chase – 33%
  Long – 33%